|  | Odinsoft | Everhard Web site redesign |
| --- | --- | --- |
|  |  | eh-mn06.doc |

Meeting  Notes

| Week | 6 - Monday |  |  |
| --- | --- | --- | --- |
| Dates | Starting: 29/03/1999 Took place: 29/03/1999 |  |  |
| Times | Start: 11:00am End: 12:00am (1 hr) |  |  |
| Where | Tech 2.34 Griffith University |  |  |
| Author(s) | Darryl Lyons |  |  |
| Next week’s author | n/a |  |  |
| Team members present | Megan Allen |  | No reason was given for not being present |
|  | Damian Joy | Ö |  |
|  | Darryl Lyons | Ö |  |
|  | Kirrilly Shipley, | Ö |  |
|  | Joss Stehbens | Ö |  |
|  | Jan Vig | Ö |  |
| Agenda | - What documents have been finished. - Give content to team member who wants to sift through it |  |  |

| Topic | Action |
| --- | --- |
| Asked Damian to continue developing Client Brief and start on Concept Brief.. | Damian to send Darryl Client Brief via email for further editing and release. |
| Joss asked to finish Storyboard template | Ditto |
| Jan brought up customer survey for Everhard marketing team to give to clients | Jan to finish Customer Survey questions by Wednesday 31st. |
| Darryl gave out Skills Checklist to team to get a better understanding of all of the team’s skills - both strengths and weaknesses and what they like/dislike. | Checklist’s due by Wednesday 31st. |
| Darryl gave Kirrilly content gained so far, (photos, profile, and history), so she can record what is necessary content and was is not. | Kirrilly to sift through content in Easter break. Darryl to take another look at Content Acquisition Form and email to Kirrilly. |
| Darryl asked everyone to keep thinking about site layout and structure of site for Wednesday’s meeting (12:00pm - library). |  |