|  | Odinsoft | Everhard Web site redesign |
| --- | --- | --- |
|  |  | eh-mn05b.doc |

Meeting  Notes

| Week | 5 - Friday Follow-up meeting with client |  |  |
| --- | --- | --- | --- |
| Dates | Starting: 22/03/1999 Took place: 26/03/1999 |  |  |
| Times | Start: 9:00am End: 11:00am (2 hrs) |  |  |
| Where | 405 Newman Road Geebung Brisbane Australia. 4034. |  |  |
| Author(s) | Darryl Lyons & Jan Vig |  |  |
| Next week’s author | n/a |  |  |
| Team members present | Megan Allen |  |  |
|  | Damian Joy |  |  |
|  | Darryl Lyons | Ö |  |
|  | Kirrilly Shipley, |  |  |
|  | Joss Stehbens |  |  |
|  | Jan Vig | Ö |  |
|  | Other | Ö | Peter Drew and Megan Rex |
| Agenda | - Content Acquisition - Catalogue - Marketing - Copyright/IP - Limitations of web environment - Change control - Construction |  |  |

| Topic | Action |
| --- | --- |
| Asked client for as much content and media as they had. Team received large amounts of photos (box full), sample list of catalogue items and general prices, some brochures, some letterheads and company profile/information/history. | Megan Rex to give additional content on Thursday 1st April. Team member to sift through content and catalogue items which will be useful. |
| DXF files from Autocad were asked for, however the engineer was not in the office at that time. | Megan Rex to deliver some files on one of OUR zip disks on Thursday 1st April. |
| Any videos of significant events were asked for but only one video exists and is privately owned – not suitable for site anyway. |  |
| The catalogue was brought up. Some of the major points that were discussed were: - client still thinks that the catalogue should be a closed off area to the site. Team members present agreed. Even if the entire catalogue was available how would the user purchase it? Perhaps the catalogue could be available to the entire public but only the clients are even given the option to purchase items, where the public are relayed to reseller locations. - how will images for each item be stored? Within the actual database as binary objects? But how will these be displayed via the web? Perhaps the file name is kept within the database and that is used to retrieve the file(s). - also how will the site interface with the database? (Microsoft Access database or?) - will the public side interface with the database? On a different level – getting different information from it. - Megan Rex or another designated Everhard employee will most likely upload the database file everyday. Otherwise an automatic solution can be found. - Client wants the ability to add new items and upload the database file and then it’ll basically work straight away on the site. This brings up the issue of catalogue item images and how they will be displayed also – upload them as well? | Team to discuss site structure and implications at next meeting. |
| Marketing, Internet and Customer Survey Odinsoft wanted more information on what Everhard’s customers want by visiting Everhard’s Web site. The sales representatives have a lot of useful information about the customers. Odinsoft brought up the needs for more information from them concerning needs, attitudes etc. by making the Web site as attractive as possible. It was agreed that Odinsoft should prepare some questions concerning customers and also competitors. Odinsoft expressed interest in having some more information about strategic marketing plans, more information about their customers, competitors, strategic alliances, market shares etc. | Everhard to question clients about what they would like to see on Everhard’s site. Megan Rex to approached Sales Reps. Odinsoft to prepare a list of their own questions for this survey. Megan Rex to approach the necessary people. |
| Content gained from Everhard is assumed to be copyright cleared, and the team was assured this was the case. This will have to be added to the IP Register. | Team member to sift through content and catalogue items which will be useful. |
| Explained limitations of the web to client. Went through some of the basic concepts brought up at our initial client meeting. Explained that bandwidth issues (both server and user) are major issues to take into consideration when designing a large site. Therefore we also explained that the really interactive gaming bits should be optional extras and not full features of the site, as this would also get old very quickly if a user has to frequently visit a site. |  |
| Change control was brought up, and was Risk Management. Explained that team will have processes in place to deal with any changes to the system, both before and sign-off dates. Client understood this well, and also voiced opinions about Risk Management, as Change control is also a part of this. | Kirrilly currently working on Change Control forms and procedures. Jan to finish Risk Management Plan. |
| Brought up concept of additional URLS or VHOSTS. Instead of having a link on the public side of the site, the clients can access their aspect of the site by using clients.everhard.com.au. If this is a good idea or even if we will still segregate the two sites remains to be seen. | Team to discuss site structure and implications at next meeting. |
| Idea came up about agents gaining access to the site. Again a survey may have to be distributed to various agents to see what they could gain from having services on the Internet. Odinsoft brought up the point of having things like order forms or invoices on the Internet available to download. | Team to discuss this further at meeting and present findings to Everhard. |