|  | Odinsoft | Everhard Web site redesign |
| --- | --- | --- |
|  |  | eh-tr11.doc |

Team roles

| Version | 1.1 |
| --- | --- |
| Date | 21/03/1999 |
| Status | Draft |
| Author(s) | Darryl Lyons |
| Editor | Darryl Lyons |
| Approved by |  |
| Approver’s Title |  |
| Approver’s Section |  |

About this Document

This document is a basic schedule of what team members are doing what within the Odinsoft context. It also outlines which team members will be editing documents at what times.

For more information about the procedures within this document contact Darryl Lyons (Project Manager) on (07) 3208 0213 or 0417 757 995.

This document was created using Microsoft Word.

Revision History

| Date | Version | Author(s) | Comments |
| --- | --- | --- | --- |
| 17/03/1999 | 1.00 | Darryl Lyons | Document created. |

Skills

| Name | Skills |
| --- | --- |
| Allen, Megan | basic HTML, some Javascript, Photography, filming, design. |
| Joy, Damian | Adv. HTML, int. Javascript, web design, very good 3D, web content design. Knows Dreamweaver. |
| Lyons, Darryl | Adv. HTML, adv. Javascript, good Perl knowledge, understanding of databasing (Cold Fusion), web design, some 3D, web content design. Knows Dreamweaver. |
| Shipley, Kirrilly | basic HTML, some Javascript. |
| Stehbens, Joss | basic HTML, very good 3D, sound, design. |
| Vig, Jan | Project Management, Internet Marketing, Web Development (general knowledge), Business. |

Roles (as of 10 March 1999)

| Name | Role |
| --- | --- |
| A Allen, Megan | Design, Photography. |
| C Joy, Damian | Programmer, 3D animation (depending on work load). |
| B Lyons, Darryl | Project Manager, Internet consultant. |
| A Shipley, Kirrilly | Information Manager, Research. |
| C Stehbens, Joss | Design, 3D animation. |
| B Vig, Jan | Project Management. Internet Marketing / Research. |

Each character denotes member belongs to a work group (groups of two).

Document Creation

Groups have been split into predefined workgroups.

| Document | Author | Editor |
| --- | --- | --- |
| Needs Assessment | Kirrilly Shipley | Megan Allen |
| Client Brief/Concept Brief | Damian Joy | Joss Stehbens |
| Risk Management Plan | Jan Vig | Darryl Lyons |
| Design Document | Team | Kirrilly Shipley |
| Project Plan | Darryl Lyons | Jan Vig?? |
| Status Reports | Will vary from week to week | Darryl Lyons |
| Evaluation Plan | Damian Joy | Joss Stehbens |
| Interface Designer’s Spec | Megan Allen | Kirrilly Shipley |
| Programmer’s Spec | Damian Joy | Joss Stehbens |
| Acceptance Testing Report | Darryl Lyons | Megan Allen |
| Project Metrics Report | Darryl Lyons?? | Kirrilly Shipley |

Status Report Scheduling

| Week # | Author | Editor |
| --- | --- | --- |
| 4 | Megan Allen | Jan Vig |
| 5 | Damian Joy | Megan Allen |
| 6 | Darryl Lyons | Damian Joy |
| 7 | Kirrilly Shipley | Darryl Lyons |
| 8 | Joss Stehbens | Kirrilly Shipley |
| 9 | Jan Vig | Joss Stehbens |
| 10 | Megan Allen | Jan Vig |
| 11 | Damian Joy | Megan Allen |
| 12 | Darryl Lyons | Damian Joy |
| 13 | Kirrilly Shipley | Darryl Lyons |
| 14 | Joss Stehbens | Kirrilly Shipley |
| 15 | Jan Vig | Joss Stehbens |
| 16 | Megan Allen | Jan Vig |
| 17 | Damian Joy | Megan Allen |
| 18 | Darryl Lyons | Damian Joy |
| 19 | Kirrilly Shipley | Darryl Lyons |
| 20 | Joss Stehbens | Kirrilly Shipley |
| 21 | Jan Vig | Joss Stehbens |
| 22 | Megan Allen | Jan Vig |
| 23 | Damian Joy | Megan Allen |
| 24 | Darryl Lyons | Damian Joy |
| 25 | Kirrilly Shipley | Darryl Lyons |
| 26 | Joss Stehbens | Kirrilly Shipley |
| 27 | Jan Vig | Joss Stehbens |
| 28 | Megan Allen | Jan Vig |

Minutes Taking (Major Weekly meeting)

| Week # | Author | Editor |
| --- | --- | --- |
| 3 |  |  |
| 4 | Darryl Lyons | Darryl Lyons |
| 5 | Megan Allen | Damian Joy |
| 6 | Kirrilly Shipley | Darryl Lyons |
| 7 | Joss Stehbens | Kirrilly Shipley |
| 8 | Jan Vig | Joss Stehbens |
| 9 | Damian Joy | Jan Vig |
| 10 | Megan Allen | Damian Joy |
| 11 | Darryl Lyons | Megan Allen |
| 12 | Kirrilly Shipley | Darryl Lyons |
| 13 | Joss Stehbens | Kirrilly Shipley |
| 14 | Jan Vig | Joss Stehbens |
| 15 | Damian Joy | Jan Vig |
| 16 | Megan Allen | Damian Joy |
| 17 | Darryl Lyons | Megan Allen |
| 18 | Kirrilly Shipley | Darryl Lyons |
| 19 | Joss Stehbens | Kirrilly Shipley |
| 20 | Jan Vig | Joss Stehbens |
| 21 | Damian Joy | Jan Vig |
| 22 | Megan Allen | Damian Joy |
| 23 | Darryl Lyons | Megan Allen |
| 24 | Kirrilly Shipley | Darryl Lyons |
| 25 | Joss Stehbens | Kirrilly Shipley |
| 26 | Jan Vig | Joss Stehbens |
| 27 | Damian Joy | Jan Vig |
| 28 | Megan Allen | Damian Joy |